# TIMELINE OF ACTIVITIES

**City of Hialeah Training Facility**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **Program or Agency Involved** | **NOTES** |
| **8/15/19** | Contacted fire chief in regard to acquiring site access. | DEP, City of Hialeah | To request site access and answer questions.  DEP Site Number:  ERIC\_7419 |
| **02/13/20** | Preliminary assessment performed. | DEP, State contractor | Sediment, soil and groundwater samples collected for p[er- and polyfluoroalkyl substances (PFAS)](https://www.epa.gov/pfas).  These analytes are associated with firefighting aqueous film forming foam (AFFF). |
| **4/20/20** | Certified Laboratory Results Received. | DEP Central Laboratory | Concentrations of perfluorooctanoate  acid (PFOA) and perfluorooctane sulfonate (PFOS) in groundwater were above the groundwater cleanup target level (GCTL); the concentrations of PFOA and PFOS in soil were above provisional soil cleanup target levels. |
| **4/20/20** | DEP notified DEP staff, the Department of Health (DOH) and the City of Hialeah Training Facility of sample results. | DEP, DOH and City of Hialeah Training Facility | DEP notified DOH to conduct private well sampling and provide necessary notifications. |
| **5/26/20** | Letter provided to City of Hialeah Training Facility. | DEP | DEP provided a letter to the training facility indicating that they may be responsible for further assessment and remediation. |
| **5/18/23** | TA completed and given to CDM Smith, Inc. | DEP | Site assessment/recon work to begin at the end of May. |
| **09/08/2023** | Site Assessment work plan submitted and approved for invoicing. | DEP, CDM Smith | Currently accepting bids for next phase of site work. |
| **01/23/2024** | Teams meeting discussing outline for next phase of work. | DEP, CDM Smith | Currently awaiting new SAWP. |
| **04/23/2024** | SAWP was denied due to being too expensive. | DEP, CDM Smith | Currently awaiting new SAWP. |