TIMELINE OF ACTIVITIES

Englewood Fire Training Center

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **Program or Agency****Involved** | **NOTES** |
| **3/15/19** | Facility Outreach | DEP | To inform of the ongoing assessment effort, coordinate site access and answer questions.DEP Site Number: ERIC\_7405 |
| **4/4/19** | DEP performs site visit with facility leadership. | DEP | Site walk through to identify historical use of AFFF and determine sampling areas. |
| **4/17/19 and 4/18/19** | Preliminary Site Assessment conducted. | DEP and State Contractor | Field sampling of surface water, groundwater, soil and sediment locations. |
| **5/10/19** | Certified Englewood Sampling Results Received. | DEP | One groundwater sample exceeded the Health Advisory Level (HAL) for perfluorooctanoateacid (PFOA) and perfluorooctane sulfonate (PFOS). |
| **5/13/19** | Results shared with the City of Englewood and Department of Health (DOH). | DEP and DOH | DEP notified DOH to conduct private well sampling and provide necessary notifications. |
| **5/29/19** | Letter provided to Englewood Fire Training Center from DEP South District Office. | DEP – Englewood Fire Training Center | Letter to Englewood Fire Training Center indicating that they may be responsible for further assessment and remediation. |

|  |  |  |  |
| --- | --- | --- | --- |
| **6/26/19** | DEP Central Laboratory certified DOH private supply well results | DOH | DWASTEWELL-2019-06-05-02.Eleven supply well results. No PFOA/PFOS HAL exceedances. |
| **7/30/19** | DEP Central Laboratory certified DOH private supply well results. | DOH | DWASTEWELL-2019-07-12-02.Three supply well results. No PFOA/PFOS HAL exceedances. |
| **8/6/19** | Florida DOH has collected samples from fourteen private supply wells that were located near the Fire Training Center. | DOH | Results indicated that the presence of PFOA and PFOS in samples collected from one private supply well were above the HAL. |
| **5/11/23** | Access letter sent to Englewood Fire Training Center | DEP and Englewood Fire Training Center | DEP will assume responsibility for the training facility’s assessment. Awaiting signed access agreement. |
| **12/7/23** | Signed Access Agreement was received. | DEP and Englewood Fire | DEP will move forward with the training facility’s assessment. |
| **7/18/2024** | Terracon was assigned to the site and completed a site assessment work plan. The next step will be completing a site assessment. | DEP and Terracon | DEP and Terracon are working on a site assessment proposal for the next steps. |
|  |  |  |  |