**Hillsborough Community College Training Facility**

**Chronology of Events and Actions**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **DATE OF EVENT OR ACTION** | **EVENT OR ACTION**  **(include communication mechanism – phone, email, in person - if applicable)** | **PROGRAM OR AGENCY INVOLVED** | **NOTES** | **INFORMATION ENTERED BY:** |
| 1/24/19 | Initial request by SIS to access property. | DEP-SIS | DP called Ben Marshall | Mollica |
| 2/5/19 | Site access granted. | DEP-SIS | Ben Marshall called DP | Mollica |
| 3/5/19 | Conducted general recon of facility and nearby community. Met with facility leadership and contractor to identify areas where foam was used, drainage features, and other areas of concern. | DEP-SIS  Geosyntec | On-site fire hydrant supply well. | Mollica |
| 1/23/2024 | Geosyntec conducted site assessment in early 2023 and submitted the ISRP in April. DBSP has reviewed the ISRP, and the work is scheduled to be conducted in December 2024. In the meantime, additional site assessment is going to be conducted in early 2024 for additional sampling. | DEP-SIS  Geosyntec | Geosyntec and FDEP are working on a proposal for additional site assessment. | Brittany |
| 7/18/2024 | Geosyntec is currently requesting bids for an ISR Implementation is that going to be conducted later in the year (2024). | DEP-SIS Geosyntec | Geosyntec and FDEP are working on a proposal for an ISR. | Brittany |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |