# TIMELINE OF ACTIVITIES

Orange County Public Schools Education

Complex Fire Training Facility

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | **ACTIONS** | **Program or Agency Involved** | **NOTES** |
| **4/15/20** | Phase I ESA performed | Orange County Public Schools, Terracon | ERIC\_17862 |
| **12/15/21** | Limited Site Investigation Report (revised) issued. | Orange County Public Schools, Terracon | Combined PFOA+PFOS concentrations ranged from 453 to 5,943 ng/L in 4 temporary, direct push wells tightly spaced in the south-southwest portion of the site. |
| **3/03/22** | Discussion between FDEP Central District, Orange County Public Schools and Terracon | Orange County Public Schools, Terracon and FDEP Central District | Orange County Public Schools and Terracon requesting guidance from FDEP. |
| **12/6/22** | Site access granted | DEP- School Board Chair of OCPS | DEP secured site access through email chain and signed access agreement for DEP site number: ERIC\_17862 |
| **5/18/23** | Task Assignment – PA252 Executed | DEP – State Contractor | State contractor will conduct Site Reconnaissance activities at OCPS Education Complex Fire Training Facility. Activities will include a Site Reconnaissance visit, sampling of on-site potable water for PFAS, and preparation of a Site Assessment Work Plan (SAWP) with field documentation, site recon photo-log, site and GW flow figures. State contractor will also conduct supplemental assessment activities. Activities will include DPT groundwater sampling, monitor well installation and sampling and the collection of surface water, sediment, and soil samples. Activities are to commence early July 2023. |
| **1/10/24** | Supplemental Site Assessment Activities Completed | DEP – State Contractor | Additional groundwater and soil delineation complete. SSAR due January 19, 2024. |
| **5/3/2024** | Site Chronology | DEP – State Contractor | SSAR was submitted on 1/31/2024. A review was conducted and was sent back with comments and requested revisions. |
| **8/28/24** | Site Chronology | DEP – State Contractor | SSAR was approved. TEAMS meeting was conducted on 8/7/24 to discuss results and path forward. DEP requested proposal for additional assessment activities. |